🧭 CodeCompass Release Plan

By: Mann Malviya, Evan Nguyen, Stephen Wend-Bell, Nickolas Tran, Vincent Ngo, Hao Deng

High-level goals:

- Index any codebase and interact with it through a RAG-powered chatbot.

- Generate documentation automatically (including tree diagrams that show how different project components relate to each other).

- Supports multiple code sources – not just GitHub.

- Deploy locally or on the web:

  - Locally hosted version – run entirely on your own infrastructure for full security and compliance.

  - A web-hosted version which will accept GitHub repos or GitLab Projects (and more)

- Completely open source – transparent and customizable.

User Stories:

- Sprint 1 [ 60hrs ]

Front End + Auth: [30hrs]

- Login Page

  - Authentication

  - Homepage

  - Chat UI that calls RAG pipeline endpoint and displays the response

  - A way to display retrieved/relevant code used in generating response to user query

  - A way to display project documentation which is served by the backend

  - Displays retrieved code from the backend

RAG Backend: [30hrs]

- AI-powered RAG-Chat Interface to interact with the codebase

  - Choice of LLM model for the chatbot <1hr

  - A RAG retrieval engine (will need iterations in future sprints) 20hr

  - Should be able to index project repos from GitHub(public repos) and local folders

  - The backend server should be able to stream response to the frontend

  - Produce AI documentation for the input project (will need iterations in future sprints)

- Sprint 2

  - Goal: More RAG/AI Functionality

    - As a user, I want automatically generated documentation so that me or anyone else can understand the codebase. [30]

  - Goal: Chat Interface Improvements

    - As a user, I want the LLM response to be streamed as each new token is generated. [20]

  - Goal: Uploading Codebases from Other Sources

    - As an open-source developer, I want to upload a public repository from GitHub so I can better understand its structure to make meaningful contributions. [20]

      - Upload codebase from GitHub (public repos)” [20]

    - As a user, I want to upload multiple codebases so that I can work on multiple projects simultaneously. [8]

- Sprint 3

  - Goal: More RAG/AI Functionality

    - As a user, I want the LLM responses to be as relevant as possible. [20]

    - As a user, I want to access chats for older indexes of the project so I can interact with past versions of my codebase. [10]

  - Goal: Uploading Codebases from Other Sources

    - As a developer whose codebase is located remotely on GitHub, I want to upload my private codebase to CodeCompass so I can interact with it through CodeCompass’s interface. [20]

  - Goal: Web Hosting

    - As a user, I want a web-hosted instance so that I can use CodeCompass without installing anything. [1]

  - Goal: Self-Hosting

    - As a user, I want to be able to self-host an instance of CodeCompass (along with a user guide on how to self-host) so that I can use it with no concerns about data privacy.

      - Self-hosting [0] + Self-host guide [5]

- Sprint 4

  - Goal: More RAG/AI Functionality

    - As a user, I want the AI’s response to include generated tree diagrams so I can have a visual representation of a codebase’s different components and how they relate to each other. [20]

  - Goal: Uploading Codebases from Other Sources

    - As a user, I want to upload repos from GitLab, Bitbucket & Mercurial so I can interact with my codebase no matter which tool is used to store it. [10]

  - Goal: Customizable UI

    - As a user, I want to be able to resize, minimize, & change placement of the different components (Chat window, Relevant Code, AI documentation) on the screen. [15]