🧭 CodeCompass User Stories

Note: Word project and codebase are used interchangeably.

User stories defining the scope of the release: A listing of all the user stories that are

needed to implement the high-level goals. Each user story must have a level of effort

estimate in story points. Each user story must be sized to fit within a single sprint. Each

user story must be assigned to one of the sprints within the development period

(usually 4 two-week sprints in a quarter-length course; 3 one-week sprints in a five-

week summer course).

Either list the user stories in priority order within each sprint or indicate the priority of

each user story explicitly.

Recall that a user story should take the form, "As a {user role}, I want {goal} [so that

{reason}]". User stories should meet the "INVEST" criteria (independent, negotiable,

valuable, estimatable, sized appropriately, and testable).

It is a good idea to identify each user story by a unique label that allows the user story

to be referenced across different tools and documents.

# RAG/AI

- As a developer, I want to be able to choose my choice of LLM model so I can make use of the advantages associated with different models.

  - Story Points:

- As a developer, I want relevant code chunks to my query retrieved from my codebase so I can verify or corroborate any AI responses.

  - Story Points:

- As a developer, I want automatically generated documentation so that me or anyone else can understand the codebase.

  - Story Points:

- As a developer, I want the AI to have a streaming response and show typing indicators so that I see progress.

  - Story Points:

# Indexing

- As a developer whose codebase is located remotely on GitHub, I want to upload my private codebase to CodeCompass so I can interact with it tough CodeCompass’s interface.

  - Story Points:

- As an open-source developer, I want to upload a public repository from GitHub so I can better understand its structure to make meaningful contributions.

  - Story Points:

- As a user, I want to manage multiple projects so that I can switch contexts.

  - Story Points:

- As a user, I want to upload a local folder/archive so that I can index non-hosted code.

  - Story Points:

# UI

- As a user, I want a chat interface where I can input a question and receive a response so I can ask questions and make inquiries about relevant parts of the codebase.

  - Story Points:

- As a user, I want all my codebases shown as icons on the home page so that I can quickly find the one I want to work on.

  - Story Points:

- As a user, I want to sort my codebases by most recent, alphabetical, etc. on the home page so I can quickly access my projects.

  - Story Points:

# User Authentication

- As a new user, I want to sign up with an email/password so that I can access CodeCompass.

  - Story Points:

    - User enters valid email and password (required)

    - User submits sign up form

    - User is redirected to account verification

    - User enters a 6 digit code (sent via email) to verify their account

    - Once verified, user account is saved to database

    - User proceeds to dashboard

- As a returning user, I want to sign in with my existing email/password so that I can access CodeCompass.

  - Story Points:

    - User enters their existing email and password

    - If account is found, redirect user to the dashboard

    - If no account is found, the user is prompted to try again

- As a new user, I want to authenticate via Google or GitHub so that I can log in quickly.

  - Story Points:

    - User clicks the Sign in with Google or Sign in with Github button

    - User is redirected to Google or Github to sign in with their respective accounts

    - Once an OAuth token from Google or Github has been granted, a new profile is created if one doesn’t exist already

    - The user is redirected to the dashboard

- As an admin or manager, I want multi-user support so that multiple people can collaborate on the same project.

  - Story Points:

    - User creates an organization with organization name

    - User invites members to organization via email or magic link

    - User indexes codebase for members of the organization to view and chat with

    - Chats with codebase are independent of each other, members cannot see other chats

# Hosting

- As a user, I want a web-hosted instance so that I can use CodeCompass without installing anything.

  - Story Points:

- As a dev-ops engineer, I want an easy self-host path so that teams can run CodeCompass privately.

Must Haves [121]

Core AI functionality: [ 81 ]

- AI-powered RAG-Chat Interface to interact with the codebase

  - Choice of LLM model for the chatbot [ <1 ]

  - A RAG retrieval engine (must retrieve relevant code chunks to the user query from the input codebase) [ 20 ]

  - The chat interface should be like that of popular chatbots (eg, ChatGPT), i.e., streaming response, conversation history, etc. [ 20 ]

- Automatic AI-generated documentation for the codebase [ 30 ]

Input CodeBase: [38]

- Upload codebase from: [ 20 ]

  - Github (Both Public & Private Repos)

  - Local Folders

- A way to reindex projects(if changes have been committed to it) while still maintaining a way to chat with older versions of the project (i.e., not discarding older indexed projects for the new one, but rather maintaining a version history) [10 s ]

- A single user can upload multiple codebases(i.e., Multiple projects) [ 8 ]

UI components: [ 12 ]

- A method to display retrieved relevant code snippets from the codebase. [ 8 ]

- All codebases uploaded by the user will be displayed as icons on their home page [ 4 ]

- The UI for the chat window should have a settings tab for LLM model selection [<1]

User Management: [ 9 ]

- Supports multiple users [ 5s ]

- User authentication [ 4s ]

  - Supports login tough Google account, GitHub account, etc.

Hosting [ 1 ]

- Web-hosted instance of CodeCompass [ 1 ]

- Codecompass should easily be self-hosted [ 0 ]

Should Haves [ 45 ]

Core AI functionality: [ 10 ]

- efficient production-grade RAG engine [ 10 ]

Input CodeBase:

- Supports multiple version control platforms [ 10 ]

  - GitLab

  - Bitbucket

  - Mercurial

Misc.:

- A guide on how to self-host [ 5 ]

  - A Landing Page that explains what CodeCompass is and how to use it

UI components

- The Chat interface should be production-grade (make it pretty) [ 20 ]

Could Haves  [35 ]

Core AI functionality:

- Generated Tree Diagrams showing visually how different components relate to each other [ 20s ]

UI components:

- 3 windows [ 15s ]

  - Code, Documentation, Chat

  - Resizable, minimizable, and change placement on the screen

  - Color themes for UI

Wont Haves

- An agent that commits changes to the repo, automatically changes code in the codebase w/out copy & paste [ >100 ]

- The chatbot will not double as a normal LLM-powered AI assistant; it will only answer questions relevant to the codebase [ NA ]