Sprint 1 Plan: CodeCompass 10/12/2025

User Stories

- Goal: A Basic RAG Backend

  - As a user, I want to be able to choose my choice of LLM model so I can make use of the advantages associated with different models.

  - As a user, I want the chat responses to be relevant to my queries and my codebase.

- Goal: Set up a chat interface

  - As a user, I want a chat interface where I can input a question and receive a response so I can make inquiries about my codebase.

  - As a user, I want to be able to view the files (and lines of code) that the LLM is using to answer my query, so that I know it’s not hallucinating.

- Goal: Basic Codebase upload

  - As a new user, I want to upload my local codebase to start chatting with it.

  - As a new user, I want a self-hosted instance so that I can use CodeCompass.

- Goal: User Management

  - As a new user, I want to sign up with an email/password so that I can access CodeCompass.

  - As a new user, I want to create a new organization so that I can invite other users to chat with my Indexed codebases.

Spikes:

- Understand the terminology and concepts related to neural networks

- Learn how to do RAG on code files(little different to doing RAG on plain text?)

Infrastructure Tasks:

- Setup version control (GitHub)

- Initialize Next.js app

- Initialize FastAPI backend

- Configure the following in Supabase:

  - Postgres Database Schema

  - RLS Policies

  - Authentication + Verification

Team Roles:

Nickolas: Front-end developer

Stephen: Front-end developer

Vincent: Front-end developer

Mann: Back-end developer {Product Owner}

Evan: Back-end developer {Initial SCRUM master}

Hao: Back-end developer

Initial Task Assignment:

Nickolas: User Management

Stephen: User Management

Vincent: User Management

Mann: A Basic RAG Backend

Evan: A Basic RAG Backend

Hao: A Basic RAG Backend

Link to initial burnup chart and SCRUM board