Sprint 2 Plan: CodeCompass

Completion Date: Nov 12, 2025

Goal: Short, 1-2 sentence description of the high-level goal(s) for the sprint.

User Stories:

[Back Log User Stories]

- As a user, I want the chat responses to be relevant to my queries and my codebase.

  - Start With extending RAG on file of code to a folder of code. (5hrs?)

  - Design & implement the RAG engine architecture. (10-20hrs?)

- As a user, I want a chat interface where I can input a question and receive a response so I can make inquiries about my codebase.

  - Connect Frontend & Backend. Write the Fast API endpoint and call it from the frontend. (3-4hrs)

- As a user, I want to be able to choose my choice of LLM model so I can make use of the advantages associated with different models.

  - Frontend: Create a selection of models that the user can choose from (<1hr)

  - Backend: Write the endpoint (already mentioned)

- As a user, I want to be able to view the files (and lines of code) that the LLM is using to answer my query, so that I know it’s not hallucinating.

  - Backend: Store RAG metadata, so chunks have associated files, and chunks have associated lines (?hrs)

  - Frontend: Display the chunk (?hrs), maybe display some lines above & below the chunk for more context, or when you click on the file name it takes you to the whole file

New User Stories:

- As a user, I want the LLM response to be streamed as each new token is generated.

  - Frontend: Calling the backend FastAPI endpoint and displaying streaming response (?hrs)

  - Backend: Stream the LLM response from Ollama to the front end, so will need to edit the FastAPI endpoint to enable streaming (3hrs)

- As an open-source developer, I want to upload a public repository from GitHub so I can better understand its structure to make meaningful contributions.

  - Front front-end should be able to send users GitHub Repo details to the backend server. (<2hrs?)

  - Backend: Accept the GitHub repo URL from the frontend and clone it onto the backend server machine, and pass it into the RAG pipeline. (3hrs)

- As a user, I want automatically generated documentation so that me or anyone else can understand the codebase.

  - Backend: Build off of RAG engine, determine more generalized relationships between all non runtime files/directories

  - Spike: Learn how AI documentation is generated for a repo ()

  - Spike: Learn how to do the parent-child relationship in the documentation and how the LLM

- As a user, I want to upload multiple codebases so that I can work on multiple projects simultaneously.

  - Frontend: User can switch/choose between their indexed codebases on home page (icons), and display information about each one (date last indexed)

  - Backend:

  - Points: 3

Team Roles:

Nickolas: Front-end developer

Stephen: Front-end developer

Vincent: Front-end developer

Mann: RAG developer {Product Owner}

Evan: RAG developer

Hao: Back-end developer

Initial task assignment: A listing of each team member, with their first user story and task

assignment. This should look like:

Evan:

- User Story: As a user, I want the chat responses to be relevant to my queries and my codebase.

- Initial Task: Start With extending RAG on file of code to a folder of code.

Mann:

- User Story:

- Initial Task:

Hao:

- User Story:

- Initial Task:

Vincent:

- User Story: As a user, I want to be able to view the files (and lines of code) that the LLM is using to answer my query, so that I know it’s not hallucinating.

- Initial Task: Create code snippet card + entire file modal.

Stephen:

- User Story:

- Initial Task:

Nick:

- User Story: As a user, I want a chat interface where I can input a question and receive a response so I can make inquiries about my codebase.

- Initial Task: Create base of chat UI and documentation UI

Link to initial burnup chart and SCRUM board