Sprint 2 Report: CodeCompass

Actions to stop doing:

Actions to start doing:

- Reinforcing standup meetings

Actions to keep doing:

- On task standup meetings

Work Completed:

- As a user, I want the chat responses to be relevant to my queries and my codebase.

- As a user, I want to be able to view the files (and lines of code) that the LLM is using to answer my query, so that I know it’s not hallucinating.

- As a user, I want to upload multiple codebases so that I can work on multiple projects simultaneously.

Not Completed:

- As a user, I want a chat interface where I can input a question and receive a response so I can make inquiries about my codebase.

- As a user, I want a chat interface where I can input a question and receive a response so I can make inquiries about my codebase.

- As a user, I want the LLM response to be streamed as each new token is generated.

- As an open-source developer, I want to upload a public repository from GitHub so I can better understand its structure to make meaningful contributions.

- As a user, I want automatically generated documentation so that me or anyone else can understand the codebase.

Work Completion Rate:

- Total Number of User Stories Completed: 3

- Total Number of ideal work hours: 25

- Average user stories/day (both sprints) = 0.25

- Average ideal work hours/day - 3.6 hours/day

Work Completion Rate (Sprint 1):

- Completed: 4 user stories

- Expected: 8 user stories

- Expected Working Hours: 60 hours

- Days: 14 days

- Ideal Working Rate: 4 hours/day, 0.5 user stories/day