Sprint 3 Plan: CodeCompass

User Stories:

[Backlog]

- As a user, I want a chat interface where I can input a question and receive a response so I can make inquiries about my codebase.

  - Connect Frontend & Backend. Write the Fast API endpoint and call it from the frontend. (3-4hrs)

- As a user, I want to be able to choose my choice of LLM model so I can make use of the advantages associated with different models.

  - Frontend: Create a selection of models that the user can choose from (<1hr)

  - Backend: Write the endpoint (already mentioned)

- As a user, I want the LLM response to be streamed as each new token is generated.

  - Frontend: Calling the backend FastAPI endpoint and displaying streaming response (?hrs)

  - Backend: Stream the LLM response from Ollama to the front end, so will need to edit the FastAPI endpoint to enable streaming (3hrs)

- As an open-source developer, I want to upload a public repository from GitHub so I can better understand its structure to make meaningful contributions.

  - Front front-end should be able to send users GitHub Repo details to the backend server. (<2hrs?)

  - Backend: Accept the GitHub repo URL from the frontend and clone it onto the backend server machine, and pass it into the RAG pipeline. (3hrs)

- As a user, I want automatically generated documentation so that me or anyone else can understand the codebase.

  - Backend: Build off of RAG engine, determine more generalized relationships between all non runtime files/directories

[New User Stories]

- As a user, I want the LLM responses to be as relevant as possible.

- As a user, I want to access chats for older indexes of the project so I can interact with past versions of my codebase.

- As a developer whose codebase is located remotely on GitHub, I want to upload my private codebase to CodeCompass so I can interact with it through CodeCompass’s interface.

- As a user, I want to be able to self-host an instance of CodeCompass(along with a user guide on how to self-host) so that I can use it with no concerns about data privacy.