Sprint 3 Report: CodeCompass

Actions to stop doing:

- Making huge branches independent of the Main branch and not updating the Main branch regularly.

- Approving your own pull request.

Actions to start doing:

- Regular merges to the Main branch to keep it updated.

Actions to keep doing:

- Regular communication with all team members & regular standup meetings where everyone is present

Work Completed/Not Completed:

User Stories:

- Connect Frontend & Backend. Write the Fast API endpoint and call it from the frontend. (Partially Completed)

- As a user, I want automatically generated documentation so that me or anyone else can understand the codebase. (Completed)

- As a user, I want to be able to choose my choice of LLM model so I can make use of the advantages associated with different models. (Completed)

- As an open-source developer, I want to upload a public repository from GitHub so I can better understand its structure to make meaningful contributions. (Partially Completed)

- As a user, I want the LLM responses to be as relevant as possible. (Not Completed)

- As a user, I want to access chats for older indexes of the project so I can interact with past versions of my codebase. (Not Completed)

- As a developer whose codebase is located remotely on GitHub, I want to upload my private codebase to CodeCompass so I can interact with it through CodeCompass’s interface. (Not Completed)

- As a user, I want to be able to self-host an instance of CodeCompass (along with a user guide on how to self-host) so that I can use it with no concerns about data privacy. (Not Completed)

- As a user, I want to view my conversation history with the codebase, so I could look back at my previous messages and pick up where I left off with the chatbot. (Completed)

- As a user, I want to configure my repository's settings so that I can reindex, update, or delete my repository. (Completed)

- As a user, I want to configure my organization's settings so that I can change its name or delete it. (Completed)

Work Completion Rate:

- Total number of user stories completed: 5

- Total number of ideal work hours: 25

- Average user stories/day: 0.37

- Average ideal work hours/day:  1.79