Sprint 4 Plan: CodeCompass

User Stories:

[Backlog]

- As a user, I want to be able to self-host an instance of CodeCompass (along with a user guide on how to self-host) so that I can use it with no concerns about data privacy. (2 hrs)

- As a developer whose codebase is located remotely on GitHub, I want to upload my private codebase to CodeCompass so I can interact with it through CodeCompass’s interface.  (2 hrs)

- As a user, I want the LLM responses to be as relevant as possible. (? hrs)

- As a user, I want to access chats for older indexes of the project so I can interact with past versions of my codebase. (2 hrs)

[New User Stories]

- As a user, I want the AI’s response to include generated tree diagrams so I can have a visual representation of a codebase’s different components and how they relate to each other. (6 hrs)

Note: If this is too difficult, we may just display the graph we are building for the RAG

  - Frontend:

    - Displaying the tree Diagrams retrieved from the backend(need an endpoint for this?) (2 hrs)

  - Backend:

    - Research on how to generate said Tree Diagrams (4 hrs)

- As a user whose codebase is located remotely on GitHub, I want to upload my private codebase to CodeCompass. (2 hrs)

  - Frontend:

    - Call the GitHub Backend endpoint for Indexing (<1hr)

  - Backend:

    - Complete the Indexing endpoint Ready ()

    - Connect the Indexing Endpoint to the respective RAG pipelines ()

- As a user, I want to upload repos from GitLab, Bitbucket & Mercurial so I can interact with my code base no matter which tool is used to store it (4 hrs)

  - Frontend:

    - Call the Respective Backend endpoint for Indexing (<1hr)

  - Backend:

    - Write the respective Backend endpoints that will clone the repos from these sources (4 hrs)

- As a user, I want to be able to resize, minimize, & change the placement of the different components(Chat window, Relevant Code, AI documentation) on the screen. (4 hrs)

  - Frontend:

    - Make each window movable and resizable (4hrs)