Sprint 4 Report: CodeCompass

Actions to stop doing:

- We are satisfied with our current process as it minimizes disruption to our workflow while allowing for adequate communication across the project.

Actions to start doing:

- We are happy with where we are now and believe no further action needs to be taken as problems with scheduling and disruption of workflow would outweigh the possible benefits.

Actions to keep doing:

- Weekly scrum meetings to keep all members updated on progress of project

Work Completed/Not Completed:

Completed:

- As a user, I want to upload repos from GitLab, Bitbucket & Mercurial so I can interact with my code base no matter which tool is used to store it

- As a user whose codebase is located remotely on GitHub, I want to upload my private codebase to CodeCompass.

- As a user, I want the AI’s response to include generated tree diagrams so I can have a visual representation of a codebase’s different components and how they relate to each other.

- As a developer whose codebase is located remotely on GitHub, I want to upload my private codebase to CodeCompass so I can interact with it through CodeCompass’s interface.

Not Completed:

- Guide to self-hosting

- Ability to reference past indexes of projects

Work Completion Rate:

- 4 user stories completed

- 14/18 hrs of user stories completed

- Average 0.286 user stories completed per day

.